DIGITAL EXPERIENCE BLUEPRINT

Website Design
Specification

A modern, fast and elegant hotel website designed around trust, clarity and direct booking intent.

SPECIFICATION ONLY — WEBSITE BUILD NOT STARTED

Version 1.1  |  21 August 2026  |  Hotel contact: 088220 41211

# How to Use This Specification

SCOPE BOUNDARY This document defines the proposed website experience and future implementation requirements. It does not authorize or include website development, hosting, domain changes, third-party purchases or publication.

Purpose: provide one shared reference for the hotel owner, designer, developer, photographer and content editor before any website work begins.

| Document field | Specification |
| --- | --- |
| Property | Hotel Ambarish Grand Residency, Paltan Bazaar, Guwahati |
| Primary objective | Build confidence quickly and convert qualified visitors through secure direct booking powered by the Hotel OS/PMS |
| Primary audience | Business travellers, transit guests, families and event/meeting organisers |
| Design direction | Modern business-hotel elegance: black, cream and gold with a restrained magenta accent |
| Primary contact | 088220 41211 |
| Status | Pre-build specification updated for Hotel OS/PMS and Razorpay integration; no implementation has started |

## Contents

| Section | What it defines |
| --- | --- |
| 1. Strategy | Goals, audiences, positioning and success measures |
| 2. Brand system | Visual identity, photography, typography and motion |
| 3. Structure | Sitemap, navigation and visitor journeys |
| 4. Page specifications | Detailed purpose, content and actions for every page |
| 5. Component system | Reusable interface patterns and states |
| 6. Experience standards | Mobile, accessibility, performance and SEO |
| 7. Delivery plan | Inputs, phases, acceptance criteria and open decisions |

# 1. Strategy and Positioning

## 1.1 Experience vision

The website should feel like the hotel itself at its best: straightforward, welcoming and dependable, with enough polish to reassure a business traveller without suggesting luxury that the property does not claim.

NORTH-STAR IDEA Comfortable Guwahati stays, made simple.

## 1.2 Business goals

- Increase direct bookings. Make live availability, secure booking and the hotel phone number visible without becoming intrusive.

- Build confidence before arrival. Show authentic rooms, reception, dining and meeting spaces with clear labels.

- Reduce repetitive questions. Present room types, amenities, check-in/check-out times, location and policies clearly.

- Support business and event demand. Give meetings and banquet facilities a distinct enquiry path.

- Create a maintainable digital base. Use reusable sections and a simple content system that hotel staff can update.

## 1.3 Brand promise and proof

| Promise | What the website must show as proof |
| --- | --- |
| Convenient | Prominent Paltan Bazaar/Guwahati location context, map and transport guidance |
| Comfortable | Real room photography, bedding, seating, workspace and room-category descriptions |
| Business-ready | Conference/banquet imagery, enquiry CTA and practical meeting information |
| Straightforward | Clear policies, contact details, simple navigation and no unsupported claims |
| Welcoming | Reception imagery, human copy and calm service-focused calls to action |

## 1.4 Success measures

- Phone-number taps from mobile visitors.

- Completed booking/enquiry forms and event-enquiry forms.

- Directions/map clicks and room-page engagement.

- Page speed and Core Web Vitals passing rates.

- Growth in direct traffic and branded search visibility over time.

# 2. Audiences and Visitor Journeys

| Audience | Primary need | Fastest route | Conversion |
| --- | --- | --- | --- |
| Business traveller | Reliable room, workspace, location and invoice clarity | Home → Rooms → Booking | Direct booking or call |
| Transit guest | Quick live availability, check-in time and transport convenience | Home → Booking panel | Direct booking |
| Family/city visitor | Comfort, room options, dining and local access | Home → Rooms → Booking | Direct booking |
| Meeting organiser | Capacity, layout, facilities and quote | Home → Meetings & Events | Event enquiry |
| Returning guest | Phone, directions and rapid booking | Sticky mobile actions | Call/directions |

## 2.1 Priority journeys

- Room booking journey. Landing page → enter stay dates and guests → receive live availability/rates from Hotel OS → select room and rate → enter guest details → pay with Razorpay → receive confirmed booking reference.

- Business meeting journey. Meetings page → view real setup → review available support → submit event date, attendees and contact details.

- Trust verification journey. Home → reception/gallery → policies/location → phone call.

## 2.2 Conversion rules

- Use one primary action label consistently: ‘Check availability’. Use ‘Call hotel’ as the secondary action.

- On mobile, provide a compact sticky bar with Call and Check availability actions.

- Do not force account creation for a direct booking; use guest checkout unless Hotel OS requirements dictate otherwise.

- Display only server-returned live rates, taxes, fees, cancellation terms and inventory from Hotel OS; never treat website-cached pricing as authoritative.

- Before payment, show a final price summary and obtain explicit acceptance of booking and cancellation terms.

- Confirm whether 088220 41211 supports WhatsApp before adding a WhatsApp action.

# 3. Visual Identity and Art Direction

## 3.1 Design character

The interface should combine the confidence of a modern business hotel with the warmth of the property’s wood, cream and burgundy interiors. The result should be elegant and composed—not ornate, glossy or artificially luxurious.

| Attribute | Use | Avoid |
| --- | --- | --- |
| Premium | Strong typography, generous spacing, clean framing | Gold gradients everywhere, faux-luxury language |
| Modern | Large photography, modular layout, fast interactions | Overlapping gimmicks, autoplay video |
| Warm | Cream surfaces, wood tones, human service copy | Cold corporate blue or stark white-only pages |
| Trustworthy | Real images, clear policies, consistent actions | Stock rooms, fabricated facilities, vague pricing |

## 3.2 Colour tokens

| Token | Hex | Primary use |
| --- | --- | --- |
| Ink Black | #0C0B0B | Primary dark surfaces, footer, hero overlay |
| Warm Cream | #F5EBDD | Page background and calm content panels |
| Hotel Gold | #B4872F | Rules, icons, focused highlights; never body text on white |
| Brand Magenta | #B62576 | Small high-attention accent and primary button |
| Charcoal | #171414 | Cards and secondary dark sections |
| Body Ink | #231F1C | Long-form text on light backgrounds |

## 3.3 Typography

- Display serif. A refined, web-safe or licensed serif such as Cormorant Garamond/DM Serif Display for major headings only.

- Interface sans serif. Inter, Manrope or a comparable high-legibility sans serif for navigation, body copy, forms and buttons.

- Hierarchy. Hero 48–72 px desktop / 38–48 px mobile; H1 44–56; H2 32–40; body 16–18; minimum interface text 14.

- Loading. Self-host WOFF2, use no more than two families and three total font weights.

## 3.4 Photography

- Use only the hotel’s real photos for rooms, reception, restaurant, building and meeting areas.

- Use broad establishing images first, then supporting details. Correct exposure and colour modestly; do not reconstruct spaces.

- Keep room-category labels accurate. Do not use one room photograph to represent another category without approval.

- Prepare responsive crops, but preserve the room’s important furniture and spatial context.

- Future photography should target landscape 3:2 and 4:3 masters at 2400 px or wider, plus selected portrait compositions.

# 4. Information Architecture

## 4.1 Recommended sitemap

| Level 1 | Level 2 / content |
| --- | --- |
| Home | Value proposition, room preview, suite, dining, business facilities, location, reviews/proof, CTA |
| Rooms | Overview plus Deluxe, Executive and Suite detail sections/pages; confirm final category names |
| Dining | In-house restaurant; cuisine summary; service times to confirm; Kamakhya Bar only if currently operating and approved |
| Meetings & Events | Conference/banquet overview, setups, capacity placeholders, event enquiry |
| Gallery | Building, reception, rooms, suite, dining, meetings; filterable but lightweight |
| Location | Map, address, arrival guidance, nearby transport/landmarks after verification |
| Contact / Book | Phone, enquiry form, policies, map and direct booking path |
| Legal | Privacy policy, terms, cancellation policy and cookie notice as applicable |

## 4.2 Header navigation

Desktop: logo left; Rooms, Dining, Meetings & Events, Gallery and Location in the centre; Call and Check availability on the right. Mobile: compact logo, menu trigger and persistent booking action.

## 4.3 Footer

- Hotel name, verified address and reservations number 088220 41211.

- Quick links, room links, contact, policies and social links after confirmation.

- Compact booking action and directions link.

- Legal entity/copyright details to be supplied by the hotel.

NAVIGATION LIMIT Keep the primary navigation to six or fewer visible destinations. The website should feel fast to understand before it feels comprehensive.

# 5. Homepage Blueprint

The homepage should tell a complete decision story in approximately eight to ten focused sections. Every section must answer a visitor question and move them toward a room, location, call or direct-booking action.

| # | Section | Required content | Primary action |
| --- | --- | --- | --- |
| 1 | Utility/header | Hotel identity, phone, navigation and Check availability | Call / Check availability |
| 2 | Hero | Exterior or strongest room image; clear value proposition; Guwahati location | Check availability |
| 3 | Trust strip | 3-star positioning, Paltan Bazaar, check-in 12 PM, check-out 11 AM | None |
| 4 | Rooms preview | Three scannable room-category cards with real photos and concise benefits | Explore rooms |
| 5 | Suite feature | Living-space image and separation-of-space benefit | View suite |
| 6 | Dining | Restaurant image, cuisine range and service convenience | Explore dining |
| 7 | Business ready | Meeting photo, concise capability copy and event pathway | Plan an event |
| 8 | Location | Map preview and verified arrival context | Get directions |
| 9 | Gallery/proof | Authentic image grid; reviews only from approved source | View gallery |
| 10 | Closing CTA | Phone, secure direct-booking route and reassurance | Book direct / Call |

## 5.1 Hero copy direction

RECOMMENDED HEADLINE A comfortable Guwahati stay, made simple.

Supporting line: Modern comfort for business trips, transit breaks and city stays in Paltan Bazaar.

- Keep the hero text to one headline, one supporting sentence and no more than two actions.

- Use a dark gradient overlay only where required for readability.

- Do not use a rotating slider; one strong image loads faster and communicates more clearly.

# 6. Page-by-Page Specifications

## 6.1 Rooms overview

- Present approved categories in a consistent card system: name, real image, bed configuration, guest capacity, key amenities and ‘View room’. Confirm whether ‘Standard’ and ‘Executive’ are both active public categories.

- Use ‘Rooms for every stay’ rather than maintaining price-led marketing unless live pricing is available.

- Provide comparison by space/bed/use case—not an overloaded amenity matrix.

## 6.2 Room detail template

- Hero gallery with accurate category label and a visible thumbnail count.

- Short room proposition, bed type, occupancy, approximate size if verified, AC status and smoking policy.

- Amenity list: television, workspace/seating, private bathroom, toiletries and room service availability as verified.

- Policy summary and a persistent Check availability action that starts the live Hotel OS booking flow.

- Related room option to help visitors compare without returning to the index.

## 6.3 Dining

- Feature the in-house restaurant with real photography and approved cuisine categories: Indian, Chinese and regional Assamese.

- Show breakfast/restaurant hours only after confirmation.

- Mention Kamakhya Bar only if active, licensed and approved for public marketing.

- Do not fabricate menu items; provide a downloadable menu only if staff can keep it current.

## 6.4 Meetings & Events

- Lead with the strongest real meeting-in-use photo.

- Add verified capacity, floor plan/layout options, audio-visual equipment, catering and parking information when supplied.

- Use a dedicated enquiry form: event type, preferred date, attendee count, setup, name and phone/email.

- Set expectation: ‘Our team will contact you to confirm availability and requirements.’ Do not promise instant confirmation unless supported operationally.

## 6.5 Gallery, Location and Contact

- Gallery: responsive thumbnails, full-screen viewer, keyboard support and meaningful alt text; avoid loading all full-resolution files initially.

- Location: verified address, embedded map with a lighter static preview until interaction, arrival guidance and nearby landmarks only after verification.

- Contact: 088220 41211, verified email placeholder, enquiry form, check-in/out, map and response-time expectation.

# 7. Interface Component System

| Component | Required variants and behaviour |
| --- | --- |
| Buttons | Primary magenta, secondary dark/outline, text link; default/hover/focus/disabled/loading states |
| Room card | Image, category, short benefit, amenity summary and action; equal visual hierarchy across categories |
| Booking panel | Arrival, departure and guests connected to live Hotel OS availability, with loading, sold-out, repriced and unavailable states |
| Contact actions | Tap-to-call, directions and optional WhatsApp after confirmation; accessible labels |
| Gallery | Lazy-loaded thumbnails, full-screen modal, captions, close controls and keyboard navigation |
| Form fields | Labels above fields, visible errors, input hints, success state and privacy reassurance |
| Amenity list | Simple line icons plus text; never icons alone |
| Navigation | Desktop header, mobile drawer, active state and sticky state after scroll |
| Alerts | Operational notice, validation error and booking confirmation; restrained colour use |
| Footer | Contact, links, legal, map/directions and final CTA |

## 7.1 Spacing and shape

- Use an 8 px spacing system: 8, 16, 24, 32, 48, 64, 96 and 128 px.

- Use large section padding on desktop (80–120 px) and compact but breathable padding on mobile (48–72 px).

- Use 12–20 px corner radii for cards; reserve pill shapes for tags and compact actions.

- Use subtle 1 px gold/neutral borders and soft shadows only when required to separate layers.

## 7.2 Interaction and motion

- Transitions should be 150–250 ms with standard easing.

- Use small fades or vertical reveals only for enhancement; content must remain usable with motion disabled.

- Respect prefers-reduced-motion and never autoplay audio or background video.

- Hover interactions must not be the only way to reveal essential information.

# 8. Responsive, Accessible and Fast

## 8.1 Responsive behaviour

| Range | Design behaviour |
| --- | --- |
| Mobile: 320–767 px | Single-column content, sticky call/booking bar, touch targets ≥44 px, cropped images with protected focal points |
| Tablet: 768–1023 px | Two-column cards where appropriate, compact navigation, reduced section padding |
| Desktop: 1024–1439 px | Full navigation, 2–3 column grids, balanced text/image sections |
| Wide: 1440 px+ | Content max-width around 1200–1320 px; avoid endlessly stretched text or images |

## 8.2 Performance budget

- Target Largest Contentful Paint under 2.5 seconds, Interaction to Next Paint under 200 ms and Cumulative Layout Shift under 0.1 at the 75th percentile.

- Initial transferred page weight target: under 1.5 MB on the homepage where practical; never load the full gallery on first view.

- Serve AVIF/WebP with responsive srcset and explicit width/height attributes.

- Self-host and preload only the critical font files; defer nonessential scripts.

- Use server-side or static rendering for primary content and metadata.

- Avoid autoplay video, large carousels, heavy animation libraries and blocking third-party widgets.

## 8.3 Accessibility requirements

- Target WCAG 2.2 AA for colour contrast, keyboard access, focus visibility and semantic structure.

- Provide text alternatives for meaningful hotel photos; decorative textures use empty alt text.

- Maintain logical heading order, skip-to-content, descriptive links and labelled forms.

- Do not use gold or magenta as small body text on cream without verified contrast.

- Support 200% zoom without loss of content or horizontal scrolling in normal layouts.

- Forms must preserve user input after validation errors and announce errors to assistive technology.

# 9. Booking, Technology and Operations

## 9.1 Confirmed booking model

ARCHITECTURE DECISION The website will provide direct booking by connecting to the separately developed Hotel OS/PMS. Hotel OS is the source of truth for rooms, inventory, rates, restrictions, reservations and booking status. Razorpay will process online payments. The public website is the guest-facing channel; it must not maintain an independent inventory ledger.

| System | Primary responsibility | Must not do |
| --- | --- | --- |
| Hotel website | Search experience, room selection, guest details, policy consent and status display | Store authoritative inventory, rates or payment secrets |
| Website server/BFF | Securely call Hotel OS, maintain session/quote context and prevent client-side tampering | Trust totals, room IDs or payment status supplied only by the browser |
| Hotel OS/PMS | Own inventory, rates, restrictions, holds, reservation records and final booking state | Depend on the public website to preserve transactional state |
| Razorpay | Create and process payment orders through approved server-side integration | Act as the sole source of booking confirmation |

## 9.2 Direct-booking customer flow

- Search. Guest enters check-in, check-out, adults and children. The server validates dates and requests live availability from Hotel OS.

- Select. Display available room/rate plans, occupancy rules, inclusions, taxes, fees and cancellation conditions exactly as returned by Hotel OS.

- Reprice and hold. When the guest continues, Hotel OS recalculates the quote and creates a short-lived inventory hold or pending reservation atomically.

- Guest details. Collect only required lead-guest and contact information; preserve data if validation fails and obtain acceptance of hotel policies.

- Create payment order. A trusted server requests a Razorpay order for the final payable amount and links its identifiers to the Hotel OS hold.

- Pay. Open Razorpay Checkout with server-created order data. Never expose Razorpay secret keys or calculate the payable amount only in the browser.

- Verify. After checkout, the backend verifies the payment signature and independently consumes authenticated Razorpay webhooks.

- Confirm. Hotel OS converts the hold into a confirmed reservation only after verified payment state and returns the booking reference.

- Notify. Show an accessible confirmation page and send approved email/SMS/WhatsApp notifications from the system designated by the hotel.

## 9.3 Hotel OS/PMS integration contract

- Hotel OS should expose versioned, authenticated server-to-server APIs; the browser should not call privileged PMS endpoints directly.

- Minimum capabilities: room/rate catalogue, availability search, authoritative quote, booking hold, guest/reservation creation, payment-state update, booking-status lookup, cancellation/refund status and health monitoring.

- Every room type, rate plan, tax, fee, policy and reservation needs a stable Hotel OS identifier. Website labels may be friendlier, but mappings must be explicit and testable.

- Availability and price responses should include currency, itemised taxes/fees, inclusions, restrictions, cancellation terms, quote expiry and a signed or opaque quote/hold token.

- Reservation creation must be atomic or concurrency-safe so two guests cannot purchase the same last room. Holds must expire automatically and release inventory.

- Use idempotency keys for hold, payment-order and confirmation requests so retries cannot create duplicate reservations or charges.

- Return structured error codes for sold out, repriced, invalid occupancy, expired hold, payment pending, payment failed and service unavailable; do not expose internal stack traces.

- Agree API ownership, documentation, sandbox data, versioning, change notice, rate limits, uptime target and support escalation before website development begins.

## 9.4 Razorpay payment lifecycle

- Create Razorpay orders on a trusted backend using the final amount supplied or revalidated by Hotel OS. Store the Razorpay order ID against the PMS hold/reservation.

- Treat the browser callback as provisional. Verify the checkout signature server-side and use verified webhooks as the durable payment-status source.

- Validate webhook signatures against the raw request body, reject replayed/invalid events and process each event idempotently.

- Before confirming, match currency and amount with the authoritative Hotel OS quote. A successful payment must not confirm an expired or mismatched reservation without an exception workflow.

- Model at least: HOLD, PAYMENT_PENDING, PAID_AWAITING_CONFIRMATION, CONFIRMED, PAYMENT_FAILED, HOLD_EXPIRED, CANCELLED and REFUND_PENDING/REFUNDED.

- Do not collect or store card details on the hotel website. Use Razorpay-hosted checkout and document the resulting PCI/security responsibilities with the implementation team.

- Define payment timeout, retry, duplicate-payment, late-webhook, captured-but-unconfirmed, partial/full refund and cancellation procedures before launch.

## 9.5 Failure handling and guest reassurance

- If Hotel OS is unavailable, stop live booking gracefully and offer Call hotel at 088220 41211; never show stale inventory as bookable.

- If a price changes before payment, explain the change and require the guest to accept the refreshed total.

- If payment succeeds but confirmation is delayed, show ‘Payment received—confirmation in progress’, provide a reference and prevent repeat payment attempts.

- Provide a booking-status recovery page keyed by a secure reference plus verified contact detail; never expose sequential reservation identifiers alone.

- Create an operations queue/alert for payment-reservation mismatches, webhook failures, duplicate attempts and holds requiring manual review.

## 9.6 Technical architecture principles

- Use a modern framework or static-first platform capable of server rendering, image optimisation and structured metadata.

- Use a lightweight CMS only for content hotel staff genuinely need to update: rooms, gallery, notices, policies and contact details.

- Host behind a CDN with HTTPS, automatic backups and deployment rollback.

- Place the Hotel OS and Razorpay orchestration behind a secure server layer/BFF; isolate booking integration from marketing-page rendering.

- Keep integrations modular: maps, analytics, forms and reviews should not block core content or booking recovery.

- Create separate development, preview and production environments before launch.

- Use structured logs, correlation IDs, health checks and privacy-safe monitoring across website, Hotel OS and payment events.

## 9.7 Privacy, security and operations

- Collect only booking data Hotel OS genuinely requires; define retention, deletion, access and breach-response responsibilities across both systems.

- Encrypt data in transit and at rest; store secrets in managed secret storage; rotate API and webhook credentials without a code release.

- Use server-side validation, output encoding, CSRF protection where applicable, bot/rate controls and secure session cookies.

- Protect administration and Hotel OS access with role-based permissions, strong authentication and auditable changes.

- Show consent language and link to a privacy policy where personal data is collected.

- Define daily reconciliation between Razorpay settlements/payments and Hotel OS reservations, with a named operational owner.

- Back up booking records and document recovery objectives, incident ownership, on-call contacts and launch rollback criteria.

# 10. Content, Local SEO and Measurement

## 10.1 Content voice

Voice should be warm, direct and specific. Prefer practical benefits over exaggerated adjectives. Example: ‘A separate living area gives you more room to work or unwind’ is stronger than ‘Experience unmatched luxury.’

## 10.2 Search foundations

- Use one unique page title and meta description per page, built around the hotel name, Guwahati and the page purpose.

- Add Hotel/LocalBusiness structured data with verified name, address, phone, coordinates, check-in/out and amenities.

- Maintain a consistent name, address and phone number across the website and business listings.

- Create descriptive URLs: /rooms, /rooms/suite, /dining, /meetings-events, /location and /contact.

- Use an XML sitemap, robots controls, canonical URLs and social sharing metadata.

- Do not create thin location pages or unverified ‘near landmark’ claims solely for search traffic.

## 10.3 Analytics events

| Event | Purpose |
| --- | --- |
| click_call | Measure taps on 088220 41211 |
| check_availability | Measure primary booking intent by page and device |
| availability_result | Measure successful Hotel OS availability responses without recording guest data |
| select_room_rate | Measure room/rate-plan selection |
| begin_checkout | Measure entry into guest-details/payment flow |
| payment_result | Measure success, failure or abandonment using non-sensitive status values |
| booking_confirmed | Measure confirmed direct bookings with approved value/currency fields |
| submit_event_enquiry | Measure meetings/banquet leads |
| click_directions | Measure location intent |
| view_room | Understand room-category interest |
| gallery_open | Assess photo engagement without treating it as a primary conversion |

## 10.4 Content governance

- Assign one hotel owner for rates/room/policy accuracy, one Hotel OS owner for availability/reservations and one technical owner for payment/security operations.

- Review contact information, policies, amenities and opening hours quarterly.

- Archive outdated promotions automatically or include a required expiry date in the CMS.

# 11. Pre-Build Inputs and Delivery Plan

## 11.1 Required inputs before design begins

- Approved final logo files, brand colours and hotel naming convention (‘Hotel Ambarish Grand Residency’ vs. ‘Ambarish Grand Residency by Divine View’).

- Verified full postal address, map pin, official email, phone ownership and WhatsApp status.

- Final active room categories, bed types, occupancy, sizes, AC status, amenities and smoking policy.

- Meeting capacity, layouts, equipment, catering, parking and enquiry owner.

- Dining hours, cuisine wording, breakfast information and status of Kamakhya Bar.

- Cancellation, child, extra-bed, ID, payment, privacy and terms policies.

- Photo-usage approval and any images that require replacement or retouching.

- Hotel OS API documentation, authentication method, sandbox credentials, room/rate identifiers, reservation-state model, uptime/support commitments and webhook/callback design.

- Razorpay account ownership, test/live key custody, webhook secret process, permitted payment methods, capture policy, settlement/reconciliation owner and refund procedure.

- Confirmed inventory-hold duration, payment timeout, cancellation/refund policy and operational response for paid-but-unconfirmed bookings.

## 11.2 Recommended delivery phases

- Discovery and content verification. Confirm facts, booking operations, competitors, analytics and success measures.

- UX and content architecture. Approve sitemap, journeys, wireframes and page-level copy requirements.

- Visual design. Create the design system and responsive high-fidelity screens using real hotel imagery.

- Prototype and validation. Test mobile booking, calls, forms, gallery, navigation and accessibility.

- Development. Implement approved designs and CMS/integrations; this begins only after separate authorization.

- QA and launch. Content, device, accessibility, performance, SEO, security, analytics and operational checks.

APPROVAL GATE Do not begin development until the hotel has approved the sitemap, mobile and desktop designs, final content, Hotel OS API contract, Razorpay lifecycle, legal policies, failure handling and launch responsibilities.

# 12. Design Acceptance Criteria

The design stage is ready for development only when every applicable item below is approved or explicitly deferred.

| Area | Acceptance test |
| --- | --- |
| Brand | Real logo and approved palette are used consistently; design feels modern, calm and appropriate for a 3-star business hotel. |
| Accuracy | No fabricated rooms, facilities, rates, distances, reviews or service claims. |
| Mobile | Key journeys work at 320 px; call and booking actions remain visible and usable. |
| Navigation | Visitors can reach Rooms, Meetings, Location and Contact within one clear interaction from the header. |
| Booking | Live availability, repricing, holds, guest details, Razorpay payment, verification and Hotel OS confirmation are fully specified and testable. |
| Transactions | Idempotency, concurrency, expiry, retry, duplicate-payment, paid-but-unconfirmed and refund paths have approved behaviours and owners. |
| Accessibility | Colour, type size, focus, keyboard, forms and image alternatives meet WCAG 2.2 AA design requirements. |
| Performance | Design avoids heavy sliders/video and includes responsive image/font-loading specifications. |
| SEO | Each page has a defined search purpose, URL, heading and metadata requirement. |
| Content | All placeholders and ‘confirm’ items have owners; policy and contact facts are approved. |
| Components | Buttons, forms, cards, gallery, navigation and alerts include all required states. |

## 12.1 Final pre-development decision list

- Approve Hotel OS as the booking source of truth and approve the website-server-to-Hotel-OS integration boundary.

- Approve the Hotel OS API contract, state model, sandbox, versioning, uptime target and technical support owner.

- Approve Razorpay order creation, signature/webhook verification, capture, settlement, reconciliation, cancellation and refund procedures.

- Confirm inventory-hold expiry and the guest experience for payment success with delayed reservation confirmation.

- Confirm public room-category names and whether rates appear on the website.

- Confirm WhatsApp use for 088220 41211.

- Confirm meeting capacities and restaurant/bar operating details.

- Approve content management responsibilities and hosting/domain ownership.

- Approve the mobile and desktop design prototype before code begins.

END STATE This specification is intended to make the eventual build faster, more accurate and easier to approve. It is not a substitute for verified hotel content or operational decisions.